1. Dhruv — Telemetry / Control / Execution Integration

* Verify the actual control and execution path of the assigned robotics system.

NA

* Establish command → controller → actuator/state → telemetry flow.

Dataset picked from online (torque etc.) AI leverage

Telemetry ready based on py code

* Verify state propagation and available APIs/interfaces.

NA

* Capture runtime logs and telemetry evidence.

Dataset evidence available based on AI leverage

* Identify what can connect to the broader BHIV execution/observability layer.

Live integration can be post testing on both prototypes testing finished

1. Arya — Terrain / Gait / Stability / Mechanical Integration

* Verify the quadruped/robot locomotion capability against the existing implementation.

* Demonstrate actual terrain/gait/stability behavior where hardware is available.

* Document the mechanical and control interfaces involved.

* Separate demonstrated capability from planned capability.

* Capture video and measurable runtime evidence.

Yet to report

1. Manya — Mechanical / Structural / Actuation Verification

* Verify the actual structural, mechanical and actuation components available.

* Validate the relevant load/actuation assumptions against the implemented hardware.

After test NA

* Document component interfaces and constraints.

Constraint: H frame size, print time

* Identify reusable mechanical modules versus prototype-specific components.

* Provide evidence of actual operation wherever available.

  Ground Reference Structural: Qty 1, to be 3D printed; assembly verification pending; evidence not available; potentially reusable.

  H Frame1 Structural: Qty 1, to be 3D printed; assembly verification pending; evidence not available; potentially reusable.

  RX_64 Actuation: Qty 0; pending procurement/availability; assembly verification pending; not physically tested; evidence not available; potentially reusable.

  C Bracket Mechanical Interface: Qty 4 available and assembly verified; not operationally tested; evidence available; potentially reusable.

  Disc (1) Structural: Qty 8 available and assembly verified; not operationally tested; evidence available; potentially reusable.

  Link1 Structural: Qty 4 available and assembly verified; not operationally tested; evidence available; potentially reusable.

  C Bracket2 Mechanical Interface: Qty 4 available and assembly verified; not operationally tested; evidence available; potentially reusable.

  RX_28 Actuation: Qty 0; pending procurement/availability; assembly verification pending; not physically tested; evidence not available; potentially reusable.

  C Bracket 3 Mechanical Interface: Qty 4 available and assembly verified; not operationally tested; evidence available; potentially reusable.

  Smaller Disc Structural: Qty 0; to be 3D printed; assembly verification pending; not operationally tested; evidence available; potentially reusable.

  Lower Link Structural: Qty 2 available and assembly verified; not operationally tested; evidence available; potentially reusable.

  Foot Structural: Qty 4 available and assembly verified; not operationally tested; evidence available; potentially reusable.

  M2.5 × 16 Bolts Fasteners: Qty 96 available and assembly verified; not operationally tested; evidence available; potentially reusable.

  M2.5 Nuts Fasteners: Qty 0; hardware procurement pending; assembly verification pending; physical actuation not tested; evidence not available; potentially reusable.

  Leg Assembly Mechanical Assembly: Not assembled; assembly verification pending; physical actuation pending; evidence not available; prototype only.

  Quadruped Locomotion System Capability: Simulation demonstrated and verified, but physical runtime testing is still pending and no physical evidence is currently available.

1. Hemanth — Edge / System Orchestration

* Map the hardware/edge systems to the wider BHIV runtime.

* Identify how commands, telemetry, device state and failures move between edge and software.

* Verify available communication interfaces.

* Identify dependencies on existing execution, telemetry and storage capabilities.

* Produce one concrete edge-to-runtime integration proof where possible.

Working on bridge identification

Awaiting his final report

1. Ashmit — Evidence / Capability Packaging

* Consolidate the hardware and robotics evidence.

* Track each capability as V0/V1/V2/V3/V4.

* Record owner, hardware status, repository/software status, interface, telemetry, dependencies and blocker.

* Reject claims based only on design documents or demonstrations without runtime proof.

* Prepare the reusable capability packets for integration with the broader VANA capability map.

Unable to compile due to software restrictions